Minutes of Meeting (MoM)

Project Title: Drone Based Mapping and Robotic Precision Spray System

Team Number: Team 39

Client / Sponsor: AgAID Institute, Andrew Nelson

Mentor(s): Dattatray Bhalekar

Date: October 2, 2025

Time: 8:00 AM

Location / Platform (Zoom/Office/etc.): Zoom

Participants (Team & Client): Andrew Nelson, Gil Rezin, Logan Sutton, Dattatray Bhalekar, Engineering Team

Meeting Number / Version: 3

1. Agenda

- Introduce mentor and project scope

- Review seminar deadlines and deliverables

- Plan prescription map creation and robot integration

2. Key Discussion Points

Introduced project overview and team composition to mentor.
        Discussed autonomous robot advantages over large and drone sprayers.
        Reviewed system requirements for variable rate spraying and GPS control.
        Determined use of legacy drone imagery for early testing.

3. Decisions Made

- Start with 18–20 acre field using legacy drone imagery.
        - Mentor to provide stitched image as reference.
        - Develop grid-based prescription maps with adjustable grid sizes.

4. Action Items / Responsibilities

| Task | Assigned To | Deadline | Priority |
| --- | --- | --- | --- |
| Prepare project proposal draft | Logan Sutton | Nov 10, 2025 | High |
| Validate stitched image reference | Logan Sutton | Oct 16, 2025 | High |
| Implement adjustable grid module | Gil Rezin | Oct 23, 2025 | Medium |

5. Client Feedback / Clarifications

Mentor approved direction and emphasized validation of early maps.

7. Next Steps & Follow-Up

Deliverables before next meeting: Test grid map generation and integration with robot system

Next meeting scheduled on: Oct 9, 2025

Agreed communication channel: Email and Teams

Prepared By: Logan Sutton

Date of Circulation: Oct 3, 2025