Minutes of Meeting (MoM)

Project Title: Drone Based Mapping and Robotic Precision Spray System

Team Number: Team 39

Client / Sponsor: AgAID Institute, Andrew Nelson

Mentor(s): Dattatray Bhalekar

Date: September 12, 2025

Time: 8:00 AM

Location / Platform (Zoom/Office/etc.): Zoom

Participants (Team & Client): Andrew Nelson, Gil Rezin, Logan Sutton, Engineering Team, Mentors

Meeting Number / Version: 1

1. Agenda

- Discuss project implementation feasibility for farmers

- Review accuracy and limitations of drone vs ground-based sprayers

- Explore off-the-shelf hardware and AI tools for drone mapping

2. Key Discussion Points

Compared large sprayer systems with drone sprayers for accuracy and practicality.
        Discussed integration of drone imagery into robotic sprayer prescription maps.
        Considered open-source tools (OpenDroneMap, Pix4D, AgriPilot.ai) for image processing.
        Examined challenges of chemical exposure, spray accuracy, and refill frequency.

3. Decisions Made

- Proceed with plan to use drone data to generate variable rate spraying prescriptions.
        - Begin design for individual nozzle control system on robot sprayer.
        - Target a practical, modular design for on-farm deployment.

4. Action Items / Responsibilities

| Task | Assigned To | Deadline | Priority |
| --- | --- | --- | --- |
| Research open-source mapping pipelines | Logan Sutton | Sept 20, 2025 | High |
| Review hardware options for nozzle control | Engineering Team | Sept 25, 2025 | High |
| Identify drone-to-robot data transfer process | Gil Rezin | Sept 25, 2025 | Medium |

5. Client Feedback / Clarifications

Client emphasized importance of practical, farmer-friendly implementation.

7. Next Steps & Follow-Up

Deliverables before next meeting: Draft architecture for data and spray control pipeline

Next meeting scheduled on: Sept 25, 2025

Agreed communication channel: Email and Teams

Prepared By: Logan Sutton

Date of Circulation: Sept 13, 2025