Minutes of Meeting (MoM)

Project Title: Drone Based Mapping and Robotic Precision Spray System

Team Number: Team 39

Client / Sponsor: AgAID Institute, Andrew Nelson

Mentor(s): Dattatray Bhalekar

Date: September 25, 2025

Time: 8:00 AM

Location / Platform (Zoom/Office/etc.): Zoom

Participants (Team & Client): Andrew Nelson, Gil Rezin, Logan Sutton

Meeting Number / Version: 2

1. Agenda

- Review drone imagery GUI and data handling

- Discuss map complexity and robot compatibility

- Identify pathfinding and AI optimization tools

2. Key Discussion Points

Discussed GUI for drone imagery stitching and compatibility with sprayer systems.
        Explored QGIS and Python-based tools for simplifying field maps.
        Evaluated Farm-ng and OpenDroneMap for pathfinding and data processing.
        Considered LLM-assisted Python-to-Rust code conversion for speed improvements.

3. Decisions Made

- Use QGIS to count vertices and simplify complex shapefiles.
        - Use OpenDroneMap CLI for stitching imagery.
        - Explore Pytorch-based AI models for path optimization.

4. Action Items / Responsibilities

| Task | Assigned To | Deadline | Priority |
| --- | --- | --- | --- |
| Develop initial GUI for drone imagery | Logan Sutton | Oct 2, 2025 | High |
| Test shapefile vertex limits in sprayer system | Gil Rezin | Oct 10, 2025 | Medium |
| Research Farm-ng pathfinding capabilities | Gil Rezin | Oct 10, 2025 | Medium |

5. Client Feedback / Clarifications

Client agreed on focus toward simplification and performance.

7. Next Steps & Follow-Up

Deliverables before next meeting: Working demo of imagery GUI and shapefile simplification

Next meeting scheduled on: Oct 2, 2025

Agreed communication channel: Email and Teams

Prepared By: Logan Sutton

Date of Circulation: Sept 26, 2025